# Business Charter: Worklist Assignment Engine

## Executive Summary

The Worklist Assignment Engine initiative aims to replace static, user-specific claim assignments with a dynamic, scalable routing engine that intelligently distributes work based on analyst capabilities, client priorities, and operational demand. This initiative builds upon the Queue Optimization and Staffing Optimization efforts to deliver measurable efficiency gains, reduce manual workload assignment, and lay the groundwork for future automation and intelligent job scheduling.

The Q4 2025 focus centers on validating a SQL-based prototype that models load balancing, backlog reduction, and coverage optimization, followed by defining requirements, ROI impact, and an incremental path toward a production-ready automated engine. This phased approach ensures operational alignment, technical feasibility, and business value before UI or job automation implementation in 2026.

## Business Objective

To improve scalability, flexibility, and efficiency in claim assignments by moving from static, queue-based distribution to a dynamic, rules-driven assignment model. The Worklist Assignment Engine will:

- Optimize analyst workload distribution across the enterprise.

- Minimize idle time and manual reassignment.

- Increase claim coverage and throughput.

- Enable data-driven automation and future machine learning integration.

Strategic Goal: Deliver a validated and scalable assignment prototype, define requirements for automation, and build a business case for incremental implementation aligned with Bridge architectural modernization.

## Background

Currently, claim assignments are driven by rigid QB-based logic (BLS_AssignedClaim → UserID), requiring manual reassignment during PTO, turnover, or client fluctuations. The system lacks adaptability to analyst capacity, client needs, or claim priority, leading to inefficiencies and uneven workload distribution.

The Worklist Assignment Engine will leverage the groundwork from Queue Optimization and Staffing Optimization to design a configurable model capable of distributing claims dynamically. The initial prototype leverages SQL to demonstrate proof of value without altering UI or upstream RBQB processes, ensuring backward compatibility and future extensibility.

## Problem Statement

- Claim assignment is manual and static, leading to uneven workloads and backlogs.

- Limited adaptability to resource availability, skill sets, and client access.

- Manual interventions are required for reassignments, slowing throughput.

- No framework currently exists for automated or intelligent routing.

These challenges prevent consistent load balancing, slow operational throughput, and limit scalability as client and claim volumes grow.

## Proposed Solution

Develop and validate a Worklist Assignment Engine that dynamically assigns claims using configurable business rules and operational parameters. The solution will be built in phases to minimize disruption and ensure alignment with operations and engineering priorities.

Phase 1: SQL-Based Prototype (Q4 2025)

- Model load balancing and backlog reduction across analysts using workforce and claim attributes.

- Validate feasibility and performance improvements without modifying existing Bridge UI or upstream systems.

- Present measurable impact results and ROI assessment.

Phase 2: Requirements Validation & Operational Alignment (Q4 2025)

- Conduct joint workshops with Operations and Data Solutions using Mingli’s operational playbook.

- Map real-world workflows, validate assumptions, and refine requirements for scalability and automation.

Phase 3: Business Case & Phased Implementation Plan (Late Q4 2025 – Q1 2026)

- Present ROI analysis and scalability assessment to leadership for go/no-go decision.

- Define incremental implementation roadmap (prototype → UI build → job engine automation).

Phase 4: Build & Rollout (Q1–Q2 2026)

- Develop backend engine, config management tools, and reporting.

- Integrate with Bridge UI (“My Worklist”) for real-time claim distribution.

- Conduct QA, operational acceptance testing (OAT), and phased rollout.

## Scope

In Scope

- Development of a configurable, SQL-based claim assignment prototype.

- Integration of assignment logic with existing RBQB outputs.

- Inclusion of workforce and client intelligence data for routing.

- Evaluation of backlog, load balancing, and performance metrics.

- Definition of business rules, requirements, and ROI model.

- Recommendation and roadmap for phased UI and automation implementation.

Out of Scope

- Upstream changes to RBQB logic or data generation.

- Direct modifications to live Bridge UI during prototype phase.

- Production automation prior to leadership approval of the business case.

## Phases & Deliverables

| Phase | Deliverable | Target Date | Owner(s) |
| --- | --- | --- | --- |
| Prototype | SQL-based model showing backlog reduction and workload balance | End of Q3 2025 | Allison Cross |
| Requirements Validation | Ops requirements mapped to Mingli’s playbook | Q4 2025 | Product & Ops |
| Business Case | ROI and scalability proposal | Q4 2025 | Product & Leadership |
| Incremental Delivery Plan | Phased UI and automation roadmap | Q1 2026 | Product & Engineering |
| Development & Rollout | Backend, config tables, UI enhancements, QA | Q1–Q2 2026 | Engineering & Product |

## Milestones

| Milestone | Target Date | Owner |
| --- | --- | --- |
| Prototype results and impact analysis presented to Ops | Q4 2025 | Product |
| Ops requirements validated | Q4 2025 | Product & Ops |
| ROI & business case completed | Q4 2025 | Product & Finance |
| Leadership approval for phased implementation | Q4 2025 | Product & ELT |
| Backend build kickoff | Q1 2026 | Engineering |
| QA and rollout complete | Q2 2026 | Product & Engineering |

## Risks & Mitigations

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Ops requirements not fully captured | Rework and inefficiency | Validate design through joint Ops/Tech workshops and iterative prototyping |
| Misalignment with Bridge architecture | Rework or delay | Engage engineering early and align to Bridge architectural roadmap |
| Loss of user-level visibility | Reduced accountability | Implement audit logs and reporting |
| Overlapping claim ownership | Duplicate assignments | Introduce claim-lock and claim-in-progress logic |
| Team resistance to shared routing model | Change management challenges | Transparent routing logic, reporting visibility, and phased adoption |
| Data integrity issues from RBQB outputs | Incorrect assignments | Validate data before routing execution |

## Metrics for Success

- ≥25% ROI on automation investment.

- Reduction in backlog versus baseline (target: ≥20%).

- Improved workload balance (variance across analysts reduced by ≥30%).

- Increased analyst productivity (claims per FTE per day).

- Operational adoption and satisfaction (positive feedback from Ops stakeholders).

## Key Decisions & Open Questions

- Assignment frequency: daily, weekly, or event-driven?

- Should reassignment include both new and existing claims?

- Who owns group and department definitions for routing?

- How will configuration management and reporting be administered post-launch?

- What UI enhancements are required to support dynamic assignment?

Governance & Owners

| Role | Name / Department |
| --- | --- |
| Executive Sponsors | Johnna Agee – Director of Product |
| Product Leads | Allison Cross – Product Manager |
| Engineering Leads | Bridge Dev Team |
| Operational Partners | Operations Leadership, Mingli |
| Supporting Teams | Data Solutions, Mint, CloudOps |
| Stakeholders | D&R Operations, Underpayments, ELT |

## Appendix / Reference Materials

- Assignment Engine Lever Design

- Mingli Operational Playbook (Waiting to be Received)

- Excalidraw Architecture Diagram

- Q4 PI Planning Working Group Template – Worklist Assignment Engine

- Queue Optimization Charter (Archived Reference)